📄 PropClose.ai: Production Readiness Document

🎯 Current Progress (Where we are)

- Lead Ingestion: Successful API for saving leads.

- Knowledge Base: AI reads directly from the property description (Brochure context).

- Memory: chat_history table stores and retrieves the last 6 messages for context.

- Multilingual: AI responds in Hindi, Marathi, and Hinglish.

- Handoff System: AI triggers a needs_attention flag in the DB using the [HANDOFF_REQUIRED] tag.

🛠️ Phase 1: Refactoring (Optimization & Cleaning)

Jab hum real product launch karenge, toh in files mein ye changes karne honge:

1. src/lib/ai-engine.ts (The Brain)

- Chunking (Advanced RAG): Abhi hum poora brochure bhej rahe hain (Slow & Costly). Humein isse Vector Embeddings mein todna hai taaki sirf relevant 2-3 chunks hi OpenAI ko jayen.

- Model Switching: Testing mein gpt-4o use kiya hai. Production mein gpt-4o-mini use karenge (90% cost savings).

- Token Management: Chat history ko 6 messages se summarize karke long-term memory banani hai.

2. src/app/api/leads/route.ts (The Entry)

- Remove Simulations: Jo humne testQuestion aur dummy AI trigger dala hai testing ke liye, use puri tarah delete karna hai.

- Validation: Phone number format aur email validation ko aur robust banana hai.

🔗 Phase 2: Meta (WhatsApp) Integration

Jab Meta ka access mil jayega, tab hamara architecture aise badlega:

- Webhook Route: Ek naya /api/webhook banega jo Meta se incoming messages receive karega.

- Media Support: Abhi hum sirf text handle kar rahe hain. Baad mein AI ko user ki bheji hui images/audio samajhne ki power deni hogi.

- Official Templates: Greeting message ko Meta ke approved templates se replace karna hoga.

📢 Phase 3: The Notification System (Human Alert)

Abhi sirf DB mein flag change hota hai. Production mein:

- Real-time Alert: Jab needs_attention true ho, toh Broker ko turant WhatsApp/Telegram/Email notification jaye.

- Lead Dashboard: Ek simple UI jahan Broker "Attention Required" wali leads ko filter karke chat takeover kar sake.

⚠️ Critical Edge Cases to Fix (Misleading Prevention)

- Price Accuracy: Brochure mein price "Starting" hoti hai. Humein AI ko aur strict banana hai ki woh exact floor-wise pricing par "Human Handoff" trigger kare.

- Possession Dates: Brochure purana ho sakta hai. Possession dates hamesha properties table ke ek dedicated column se uthani chahiye, description se nahi.